**Meeting Minutes for September 29th, 2017**

**Project Plan**

**Android**

1. \* Replacing History Tab with Current Repair Task Photos Tab
2. \* Storing Current Repair Task ID in background
3. \* Replacing Textfield for Repair Task ID with Before and After Checkboxes/Radio Buttons
4. -Select images should instantly select instead of having to press the "select" button again
5. -90 days should be a dropdown instead of a popup
6. -wifi and location should be stored in sharedpreferences

**MS Azure(Backend)**

1. Implement the Repair Task Context/Attribute

**Documentation**

1. Polish SRS
2. Finish the Design Document

**TODO**

Work with actual web application

Figure out what exactly will need to be passed in order to sync with their DB

**Action Items Due for next week 9/22**

1. (Daniel) send an email to the Liaison’s talking about Azure, meeting with them, and possible send them the requirements that we have compiled so far. Also ask what are the other extended requirements
2. Set-up a meet with both of our Database leads (Sharon)